## Slide 1: Scrum in Action: Lessons from the SNHU Travel Project Aaron Befus April 15, 2025

## Slide 2: agenda
INTRODUCTION 3
SCRUM ROLES & RESPONSIBILITIES 4
AGILE PHASES OF THE SDLC 5
WATERFALL VS. AGILE 6
CHOOSING THE RIGHT APPROACH 7
REFERENCES 8

## Slide 3: Introduction
Overview of the SNHU Travel Project
Purpose of the Agile Pilot at ChadaTech
Goals of this Presentation
Notes: Good afternoon. I’d like to begin by briefly introducing the project that served as our Agile pilot here at ChadaTech.
Our team was tasked with developing an updated application for SNHU Travel, a client aiming to grow their user base through modern, user-focused features. For this project, we transitioned away from our typical waterfall process and instead used the Scrum framework to guide development.
This presentation will outline how that Agile approach was applied, the roles and processes we used, and what we learned. I’ll also compare this experience to our traditional methods and offer a recommendation on whether broader adoption of Scrum-Agile practices makes sense for ChadaTech.

## Slide 4: Scrum Roles & Responsibilities
Product Owner
Scrum master
developers
Owns the product backlog & defines value
Coaches the team & removes blockers
Cross-functional team that delivers product
Source: West (2025), Atlassian
Notes: In Scrum, there are three defined roles that form the foundation of the Agile team structure.
The Product Owner serves as the voice of the customer and is responsible for maintaining and prioritizing the product backlog. Their main goal is to ensure that the team is always working on the most valuable features.
The Scrum Master acts as a facilitator and coach. They help the team stay focused, remove obstacles, and ensure that Scrum events are happening effectively.
The Developers make up the rest of the Scrum Team. This role is intentionally broad — it includes everyone who contributes to building the product. In our project, that included individuals with programming, design, and testing responsibilities.
While "Tester" is not an official Scrum role, testing is a crucial activity within the Developer group and should be embedded throughout the sprint.

## Slide 5: Agile Phases of the SDLC
Plan
Design & Develop
Test
Deploy
Review & adapt
Gather initial requirements through user stories
Build small, function increments
Validate continuously within each sprint
Release working features early & often
Inspect outcomes, refine backlog
Source: Legit Security (2025)
Notes: In the Agile model, the phases of the software development life cycle still exist, but they are handled differently than in traditional methods.
Rather than completing each phase in sequence, Agile integrates them into short, repeatable cycles called sprints.
We begin with just enough planning to define user stories. From there, the team designs, develops, and tests a small increment of functionality.
Once that increment is reviewed and validated, it can be deployed – often within a matter of weeks. After each sprint, we inspect the results, review stakeholder feedback, and adapt the backlog accordingly.
This iterative approach supports faster feedback, better alignment with user needs, and a more flexible response to change compared to the linear structure of the Waterfall model.

## Slide 6: Waterfall vs. Agile
Aspect | Waterfall | Agile (Scrum)
Planning | Upfront, complete plan | Adaptive, ongoing throughout sprint
Development | Sequential phases | Iterative, incremental builds
Flexibility | Low – hard to change later | High – can adapt mid-project
Feedback Timing | Late in process | Early and continuous
Client Involvement | At the beginning and end | Frequent input throughout
Source: Mokhtar & Khayyat (2022)
Notes: This slide compares the traditional Waterfall model – which ChadaTech has used for years – with the Agile Scrum approach we piloted in the SNHU Travel project.
In Waterfall, the process is rigid. Once you commit to a plan, it’s difficult to change course without major rework. Testing happens late, and customer feedback is often delayed until after development is complete.
Agile, by contrast, breaks work into short iterations. Feedback from stakeholders and users is incorporated early and often. When SNHU Travel asked us to pivot toward wellness and detox destinations midway through the sprint, we were able to adjust immediately without major disruption.
That kind of responsiveness would have been extremely difficult under a Waterfall model – and it’s one of the clearest advantages we saw during this project.

## Slide 7: Choosing the Right Approach
My Recommendation:
Based on the SNHU Travel sprint, Scrum is a strong fit for future ChadaTech projects
Agile is Ideal For: | Waterfall May Fit:
Evolving requirements | Fixed requirements
Close collaboration | Regulated projects
Iterative delivery | Documentation-heavy work
Notes: Choosing between Agile and Waterfall depends on the project’s needs, constraints, and the team’s working style.
Agile, and specifically Scrum, excels when flexibility and collaboration are important – especially for projects where user needs can shift or evolve over time. That was absolutely the case in the SNHU Travel project. When priorities changed mid-sprint, our team was able to pivot quickly and still deliver value without delay.
Waterfall still has its place, especially in projects with highly stable requirements or where formal documentation is a priority – like some government or compliance-heavy work.
But for most of ChadaTech’s custom software development, I believe Scrum offers the responsiveness, clarity, and team structure we need to deliver better results. I recommend expanding Agile adoption across future teams based on our success in this pilot.

## Slide 8: References
Anifa, M., Ramakrishnan, S., Kabiraj, S., & Joghee, S. (2024, October 17). Systematic review of literature on Agile approach. Journal of Information Technology, 40(2). https://journals.sagepub.com/doi/10.1177/09711023241272294
Legit Security. (2025, March 20). What is the Agile SDLC? Benefits, stages, and implementation. https://www.legitsecurity.com/blog/agile-sdlc-benefits-stages-implementation
Mokhtar, R., & Khayyat, M. (2022, March). A comparative case study of Waterfall and Agile management. ResearchGate. https://www.researchgate.net/publication/359538977_A_
Comparative_Case_Study_of_Waterfall_and_Agile_Management
West, D. (2025). Scrum roles and responsibilities. Atlassian. https://www.atlassian.com/agile/scrum/roles